## Slide 1
C2B iPawnshop System DevelopmentGantt Chart
Estimation
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
API Development for payments
Security implementation (encryption)
Notification system
Deployment of System

## Slide 2
C2B iPawnshop System DevelopmentGantt Chart
Actualization Group Work (ABCDJhaJed)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29: | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
ABCDJJ
ABCDJJ
#cramming malala
LEGEND:
A – Alexxa Concepcion
B – Bea Ramos
C – Cyrel Bucad
D – Daisy Rei Barce
JHA – Jhana Loraine Raquid
JED – Jed Ismael Polong
ABCDJJ
D-Jed
ABCDJJ
D-Jed
BCD-Jha-Jed
D-Jha-Jed
C-Jed
Jed
D-Jed
System Presentation
ABCD-Jha-Jed
C-Jed
C-Jed

## Slide 3
C2B iPawnshop System DevelopmentGantt Chart
Actualization Individual Work (Jed)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
System Presentation
Lahat naman po nag brainstorm
Presentor
Home page UI Refinement (Sliding Cover); NavBar; Cart UI, Notif UI
Login page refinement
Sangla, SanglaRequests, Tubo, Tubos Connection to NavBar and other pages
Marketplace Database;
Marketplace refinement and database
Troubleshooting of issues and errors; Connections of pages
Notif UI Design and Push Notif System
Troubleshooter
Troubleshooter